K. K. Wagh Institute of Engineering Education & Research

Department of Computer Engineering  |  A.Y: 2026-2027  |  Project Group No.: ____

PROJECT TIMELINE — GANTT CHART

CivicOrbit: An AI-Powered Gamified Platform for Civic Engagement Tracking

| Activity | Status | W1 | W2 | W3 | W4 | W5 | W6 | W7 | W8 | W9 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Problem Identification & Literature Survey | ✓ Done |  |  |  |  |  |  |  |  |  |
| Requirement Gathering & Analysis | ✓ Done |  |  |  |  |  |  |  |  |  |
| Abstract Preparation & Submission | ✓ Done |  |  |  |  |  |  |  |  |  |
| SRS Documentation | ✓ Done |  |  |  |  |  |  |  |  |  |
| System Architecture & Database Design | Pending |  |  |  |  |  |  |  |  |  |
| UI/UX Wireframing & Screen Flow Design | Pending |  |  |  |  |  |  |  |  |  |
| Module 1: Evidence Submission & OCR Pipeline | Pending |  |  |  |  |  |  |  |  |  |
| Module 2: Verification & Anti-Fraud Engine | Pending |  |  |  |  |  |  |  |  |  |
| Module 3: Points, Badge & Level System | Pending |  |  |  |  |  |  |  |  |  |
| Module 4: Real-time Leaderboard | Pending |  |  |  |  |  |  |  |  |  |
| Module 5: WhatsApp / Instagram Sharing | Pending |  |  |  |  |  |  |  |  |  |
| Integration & Testing | Pending |  |  |  |  |  |  |  |  |  |
| Documentation & Final Report | Pending |  |  |  |  |  |  |  |  |  |
| Presentation / Demo Preparation | Pending |  |  |  |  |  |  |  |  |  |

Legend:     ■  Completed       ■  Upcoming / Pending

Weeks 1–3: Problem Identification & Survey, Requirement Gathering, Abstract Submission, and SRS Documentation — completed. Weeks 4–9: System design, module-wise development, integration/testing, and final documentation — planned.